ProCabinet.App

To-Do List & Outstanding Feature Work

Prepared 14 April 2026  —  Launch Target: Mid-May 2026

# Launch To-Do List (from Business Plan)

This to-do list mirrors the 30-day launch plan in the ProCabinet.App business plan. Tasks are grouped by week and ordered by dependency. Tick each item off as it is completed.

## Week 1 (14–20 April) — Stripe + Polish

- ☐  Set up Stripe account (business details, bank, tax info)

- ☐  Create Stripe products: Pro Monthly ($29) and Pro Annual ($249)

- ☐  Integrate Stripe Checkout for Pro subscriptions

- ☐  Build subscription management flows: upgrade, downgrade, cancel

- ☐  Set up Stripe webhook handling (subscription lifecycle events)

- ☐  Add Supabase schema/fields for subscription status, plan, renewal date

- ☐  Implement free-tier usage limits:

  - ☐  20 parts per cut list

  - ☐  5 active quotes

  - ☐  10 active orders

  - ☐  20 stock items

  - ☐  10 clients

- ☐  Add Pro badge and upgrade prompts at each limit boundary

- ☐  Gate Pro-only features (schedule, branded PDF, CSV import, analytics)

- ☐  UI polish pass: loading states, error messages, empty states, toasts

## Week 2 (21–27 April) — Deploy + Test

- ☐  Deploy frontend to Netlify

- ☐  Configure custom domain procabinet.app (DNS, SSL)

- ☐  Set up Supabase production environment (separate from dev)

- ☐  Configure Row-Level Security policies for all tables

- ☐  Enable automated Supabase database backups

- ☐  Set up uptime monitoring and error logging (e.g. Sentry)

- ☐  End-to-end testing: signup → free tier → upgrade → Pro use → cancel

- ☐  Cross-browser test: Chrome, Safari, Firefox, Edge

- ☐  Mobile/responsive smoke test on iOS and Android

- ☐  Build onboarding flow: welcome screen, guided first cut list

- ☐  Add transactional email for signup confirmation and password reset

## Week 3 (28 April–4 May) — Content + Pre-Launch

- ☐  Build landing page on procabinet.app (hero, features, pricing, CTA)

- ☐  Add pricing comparison table (Free vs Pro)

- ☐  Add testimonials section (placeholder until beta feedback)

- ☐  Record 2-minute demo video showing a complete quote-to-cut-list workflow

- ☐  Set up email capture for early-access waitlist

- ☐  Write SEO blog post: "Best cut list software 2026"

- ☐  Write SEO blog post: "How to price cabinet jobs"

- ☐  Write SEO blog post: "Reduce plywood waste with smart nesting"

- ☐  Set up Google Analytics / Plausible and Search Console

- ☐  Reach out to 10 cabinet makers for beta testing

- ☐  Draft launch announcement copy (Reddit, Product Hunt, HN, email)

## Week 4 (5–14 May) — Launch

- ☐  Soft launch to beta testers; collect feedback

- ☐  Fix critical bugs identified in beta

- ☐  Post to r/woodworking and r/cabinetmaking

- ☐  Post to Facebook cabinet-making groups

- ☐  Post to SawmillCreek and WoodworkingTalk forums

- ☐  Submit to Product Hunt

- ☐  Submit Show HN post to Hacker News

- ☐  Submit to IndieHackers

- ☐  Send launch email to waitlist subscribers

- ☐  Monitor signups, conversions, feature usage, support requests

## Ongoing (Post-Launch Growth — Months 2–12)

- ☐  Publish one SEO blog post per week

- ☐  Record and publish one YouTube tutorial per month

- ☐  Maintain weekly presence in woodworking subreddits and forums

- ☐  Outreach to plywood/sheet goods suppliers for co-marketing

- ☐  Build and launch referral programme (1 free month per converted referral)

- ☐  Ship monthly feature release with in-app announcement

- ☐  Run NPS survey in-app after 30 days of use

- ☐  Track KPIs: signup-to-active 60%, free-to-Pro 10–15%, churn <5%, CAC <$15

## Milestone Checkpoints

- ☐  May 2026: 50 signups in first week

- ☐  June 2026: First 5 paying Pro subscribers ($145 MRR)

- ☐  August 2026: 200 free users / 25 Pro ($725 MRR)

- ☐  November 2026: Production scheduling module live (Pro exclusive)

- ☐  February 2027: 1,000+ free / 140+ Pro ($4,000+ MRR)

- ☐  May 2027: Year 1 anniversary — Shop tier launched (multi-user)